# Sprint Backlog

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| User story | Task # | Task Assigned To | Estimated Effort per Task  (in hours) | Notes |
|  | Setup multimodule project | Daniël, Justin, Andrey | 3 hours total | Setup the project structure to follow the multimodule structure |
| As a user I want to log in using my username and password. | Authentication: custom usernames and passwords (making accounts) | Denis, Auke | 3 hours | Creating new accounts |
| Authentication: setting up database | Ben | 1 hours | Setting up the database |
| Authentication: storing in database | Ben |  |  |
| Authentication: hashing the login credentials | Denis, Auke | 6 hours |  |
| When logged in I want the program to remember my permissions and what I am doing | Authorization: authorization key | Justin, Daniël | 6 hours | The key used to keep track of permissions |
| Authorization: session key | Justin, Daniël | 6 hours | The key used to keep track of current session |
|  | Teacher Service | Ben, Andrey | 20 hours |  |

Project: 4 – Online Assessment

Group: OP15-SEM29

Week: 3